CASCADING FAILURE

Infrastructure Resilience Simulator

Technical Implementation Plan and Frontend-First MVP Roadmap

PROJECT POSITIONING A web-based simulation sandbox that demonstrates how a local infrastructure disruption can create wider consequences, identifies critical assets, and lets users compare mitigation scenarios. The MVP prioritizes a polished visual demonstration over real-world predictive complexity.

Working domain recommendation

Transportation network with emergency healthcare dependencies

# 1. Executive Summary

LOCKED DIRECTION Build a 2D web app, not a full 3D game or city-scale digital twin. The video MVP will show one curated disaster scenario with believable cascading effects, strong map-based visuals, a timeline, impact cards, and scenario comparison. The simulation logic will remain intentionally small, transparent, and deterministic.

The system will represent infrastructure as a graph. Assets such as roads, bridges, hospitals, ambulance stations, and demand zones are nodes or geographic features. Connections describe physical routes and service dependencies. A user introduces a failure, the engine applies simple rerouting and capacity rules, and the frontend animates the resulting sequence of impacts.

| Decision | Selected direction | Reason |
| --- | --- | --- |
| Product | Interactive infrastructure disruption simulator | Directly addresses relationships, failures, wider effects, criticality, and comparison. |
| Delivery | Responsive web application | Fast to demonstrate, easy to share, and suitable for interactive maps. |
| Initial domain | Transport plus emergency healthcare | Shows both network rerouting and cross-system service impact. |
| MVP priority | Frontend storytelling and interaction | The project will be judged quickly through a video demonstration. |
| MVP simulation | Curated, rule-based and step-driven | Enough logic to demonstrate the idea without excessive complexity. |
| AI role | Explain scenarios and results | The simulation remains auditable; the assistant does not invent outcomes. |

# 2. What We Are Building

The proposed product is an interactive planning sandbox where users can inspect a network, trigger disruptions, watch a cascade unfold, identify important assets, apply an intervention, and compare outcomes.

## 2.1 Primary user experience

Open a city or district network on an interactive map.

Select a bridge, road, or hospital and inspect its dependencies.

Choose a prepared disaster scenario or manually disable an asset.

Press Run and observe a short, step-by-step cascade.

Review impact metrics and the reason each secondary effect occurred.

Apply one mitigation and compare the before and after outcomes.

## 2.2 Recommended demonstration scenario

VIDEO STORY Flood closes a bridge. Traffic shifts to an alternate route. The alternate road becomes congested. Ambulance travel time increases. A population zone loses timely hospital access. Demand shifts to another hospital, which becomes stressed. The user opens an emergency route and reruns the scenario to reduce the impact.

## 2.3 Core interface

| Screen area | MVP content |
| --- | --- |
| Map canvas | Roads, bridge, hospitals, demand zones, animated failure states and highlighted reroutes. |
| Scenario drawer | Disaster template, failed asset, severity preset, Run, Pause, Step and Reset. |
| Timeline | T0 to T5 event sequence with clickable event cards. |
| Impact cards | Affected zones, travel delay, stressed assets, overloaded hospital and cascade depth. |
| Critical assets panel | Simple ranked list with a short, computed reason. |
| Comparison view | Baseline versus disruption versus mitigation. |
| Explanation panel | Short narrative generated from the simulation event log. |

# 3. How Simulation-Game Architecture Helps

We should borrow the architecture of simulation games, not attempt to build a feature-heavy game. The useful concepts are world state, objects, rules, time steps, events, user actions, rendering, and scoring.

| Game concept | Project equivalent |
| --- | --- |
| World state | Current status, load, accessibility, and dependencies of infrastructure assets. |
| Game object | Road, bridge, hospital, ambulance station, or population zone. |
| Player action | Fail, repair, reinforce, reroute, or temporarily expand an asset. |
| Game tick | One visible simulation step. |
| Rule system | Capacity, accessibility, rerouting, and dependency rules. |
| Chain reaction | Secondary and tertiary infrastructure effects. |
| Score | Service availability, travel delay, affected demand, and cascade depth. |
| Replay | Timeline showing exactly how the cascade unfolded. |

## 3.1 Simplified simulation loop

SIMULATION LOOP Initialize network > apply initial failure > recalculate affected routes > update travel and demand > evaluate thresholds and dependencies > create secondary events > repeat until stable.

For the MVP, use fixed visible steps rather than a complex continuous simulation. This makes the sequence understandable in a short video and allows the frontend animation to stay synchronized with the event log.

# 4. Technical Implementation

## 4.1 Data representation

Represent the selected area as a small multilayer graph. Keep physical edges separate from dependency links so additional infrastructure types can be introduced later.

| Element | Example MVP attributes |
| --- | --- |
| Road segment | ID, geometry, base travel time, capacity, load, status. |
| Bridge | ID, connected roads, status, importance flag. |
| Hospital | ID, location, capacity, demand, accessibility, status. |
| Demand zone | ID, centroid, population or synthetic demand, assigned hospital. |
| Physical edge | Connects traversable transport elements. |
| Dependency edge | States that a zone or hospital depends on route accessibility or capacity. |

## 4.2 Asset states

| State | Visual treatment | Meaning |
| --- | --- | --- |
| Normal | Green | Operating within configured limits. |
| Stressed | Amber | Approaching or exceeding a soft threshold. |
| Degraded | Orange | Service remains available with reduced performance. |
| Failed | Red | Unavailable or blocked. |
| Recovering | Blue | Restoration action is in progress. |

## 4.3 Minimal cascade rules for the MVP

When a selected bridge or road fails, routes using it become unavailable.

Affected routes are reassigned to one predefined or computed alternative path.

Alternative route load and travel time increase.

If the load threshold is crossed, the route becomes stressed or degraded.

If hospital travel time for a demand zone crosses the scenario limit, the zone becomes underserved.

Underserved demand is redirected to the nearest available hospital.

If redirected demand crosses hospital capacity, the hospital becomes stressed.

SCOPE CONTROL The MVP does not need real traffic physics, real-time feeds, probabilistic hazard forecasting, or medically validated capacity modeling. Use a small graph and clearly label demonstration values as synthetic or illustrative.

## 4.4 Recommended stack

| Layer | MVP choice | Notes |
| --- | --- | --- |
| Frontend | React with Vite or Next.js | React with Vite is the lightest option. Next.js is acceptable if the team already knows it. |
| Map | Leaflet with OpenStreetMap tiles | Simple and fast for a 2D demonstration. |
| Charts | Recharts or Chart.js | Timeline and comparison visuals. |
| State | React Context or Zustand | Keeps scenario, timeline, and selected asset synchronized. |
| Backend | FastAPI | Small API surface for scenarios and simulation runs. |
| Graph logic | NetworkX | Shortest paths, simple centrality, and asset removal tests. |
| Data | Local GeoJSON and JSON | Avoid database complexity in the video MVP. |
| Deployment | Static frontend plus small Python API | Can also run locally for a reliable recorded demo. |

## 4.5 Lean system architecture

FLOW React UI > scenario JSON > FastAPI endpoint > NetworkX or rule engine > ordered event log and metrics > frontend animation and comparison.

For maximum implementation speed, the first frontend can consume a prepared simulation-result JSON file. Once the interface is stable, connect the same data contract to the FastAPI simulation endpoint. This allows visual development and backend development to progress independently.

# 5. Models and Agents

## 5.1 Models to include

| Model | MVP status | Purpose |
| --- | --- | --- |
| Graph and route model | Include | Represent the network and find affected or alternate paths. |
| Rule-based cascade model | Include | Convert a direct failure into a short sequence of secondary effects. |
| Criticality model | Include, simple | Rank assets using betweenness, articulation points, or impact after simulated removal. |
| Impact scoring | Include, simple | Report delay, affected zones, stressed assets, cascade depth, and service loss. |
| Probabilistic simulation | Later | Run multiple uncertain scenarios and distributions. |
| ML prediction | Later, only with data | Predict demand, recovery, or failure probability when validated data exists. |

## 5.2 Agents to include

| Agent | MVP status | Safe and useful role |
| --- | --- | --- |
| Scenario assistant | Optional MVP | Convert a short user instruction into predefined scenario parameters. |
| Impact explanation agent | Include if time permits | Turn the event log and computed metrics into a concise explanation. |
| Intervention agent | V2 | Run eligible mitigation options and rank them by simulated improvement. |
| Comparison agent | V2 | Explain the trade-offs between scenarios. |
| Data validation agent | V2 or V3 | Flag missing geometry, disconnected regions, and invalid capacity values. |

AGENT BOUNDARY Agents configure, summarize, and compare. They must not fabricate the state transition or replace the simulation engine. Every explanation should be traceable to the event log and calculated metrics.

# 6. Video MVP: Exact Scope

## 6.1 Must-have

One polished map for a small synthetic or simplified geographic area.

Two hospitals, one bridge, several roads, and two or three demand zones.

One prepared flood or bridge-failure scenario.

Clickable infrastructure assets with status and dependency details.

Run, Pause, Step, Reset, and Apply Intervention controls.

Five or six visible simulation events.

Animated state changes and reroute highlighting.

Four or five impact cards.

Baseline versus disrupted versus mitigated comparison.

A short explanation generated from the event log or a deterministic template.

## 6.2 Deliberately excluded

Full city-scale data ingestion.

3D rendering, Unity, Unreal Engine, or photorealistic disaster scenes.

Real-time traffic, IoT, weather, or emergency-service integration.

Multiple infrastructure domains in the same MVP.

Monte Carlo analysis and complex uncertainty models.

Deep learning or unsupported predictive claims.

User authentication, enterprise roles, and complex database administration.

## 6.3 Suggested video flow

| Scene | What appears on screen |
| --- | --- |
| 1. Problem | Normal network and a short statement about interdependent infrastructure. |
| 2. Inspect | Select the bridge and reveal connected roads and dependent service zones. |
| 3. Disrupt | Apply flood closure and start the simulation. |
| 4. Cascade | Timeline advances as routes congest, access drops, and a hospital becomes stressed. |
| 5. Explain | Impact cards and explanation identify why the bridge matters. |
| 6. Intervene | Open an emergency route or temporary service point. |
| 7. Compare | Show improved metrics and a smaller cascade in the mitigated scenario. |

# 7. Product Evolution Timeline

This timeline describes how the product grows. The MVP is the version presented in the video.

| Release | Product goal | Included capabilities | Explicitly deferred |
| --- | --- | --- | --- |
| MVP: Visual Proof of Concept | Communicate the idea clearly in a short demonstration. | Single transport-healthcare scenario; polished interactive map; asset inspection; one cascade; simple metrics; intervention; comparison; event-log explanation. | Real-time data, multiple domains, probabilistic modeling, advanced agents, production security. |
| V2: Configurable Simulation | Allow users to create and compare more varied scenarios. | Scenario builder; multiple failure selection; editable thresholds; more road and hospital data; saved runs; intervention ranking; comparison assistant; stronger criticality analysis. | Full digital twin, live operational integration, broad ML prediction. |
| V3: Planning and Decision Support | Support richer resilience studies with validated data. | Multiple infrastructure layers; probabilistic and Monte Carlo runs; recovery scheduling; uncertainty display; data validation; planning reports; optional live data connectors and role-based access. | Any capability not validated for operational decision use. |

# 8. Frontend-First MVP Implementation Roadmap

This roadmap describes how the team should implement the MVP incrementally. Each phase produces something visible and testable. The team should not write the complete backend first and postpone the interface.

| Phase | Primary objective | Key tasks | Exit checkpoint |
| --- | --- | --- | --- |
| Phase 0: Freeze the demo story | Prevent scope drift. | Select the bridge-flood scenario; sketch the map; define T0 to T5; choose five metrics; define the mitigation; mark all illustrative values. | One-page storyboard and agreed JSON schema. |
| Phase 1: Build the visual shell | Create the interface before simulation complexity. | Set up React; build navigation; map canvas; scenario drawer; metric cards; timeline; explanation panel; comparison layout; responsive styling. | All screens render using placeholder values. |
| Phase 2: Add the static network | Make the map interactive. | Load local GeoJSON; style roads, bridge, hospitals, and zones; add legends; implement selection, hover, tooltips, and dependency highlighting. | User can inspect every demo asset. |
| Phase 3: Animate a mocked cascade | Validate the full video experience early. | Create a prepared result JSON; implement Run, Pause, Step and Reset; update colors, routes, cards and timeline from each event; tune transitions. | Complete scenario can be demonstrated without backend. |
| Phase 4: Implement minimal simulation logic | Replace mocked outputs with controlled computation. | Create FastAPI endpoint; load graph; remove failed asset; choose alternate path; update route load; apply threshold rules; return ordered events and metrics. | Backend reproduces the approved T0 to T5 story. |
| Phase 5: Connect and compare | Complete the end-to-end product loop. | Connect frontend to API; store baseline and disrupted results in frontend state; implement mitigation rerun; build side-by-side metric comparison. | Failure and mitigation runs work from the same interface. |
| Phase 6: Add explanation layer | Improve clarity without changing outcomes. | Generate explanation from event records using templates or an LLM; cite asset IDs and metrics; add fallback text if the model is unavailable. | Every explanation matches the current run. |
| Phase 7: Polish and rehearse | Optimize for the recorded demonstration. | Improve spacing, loading states, errors, labels, animation timing, legend, tooltips, camera movement, and reset behavior; test locally; prepare a backup recorded path. | Stable, readable demo with no dead interactions. |

## 8.1 Recommended parallel work split

| Workstream | Focus |
| --- | --- |
| Frontend lead | Map, layout, interactions, timeline, animation, comparison and video polish. |
| Simulation lead | Graph data, deterministic rules, event schema, metrics and FastAPI endpoint. |
| Integration and content | Scenario storyboard, test cases, explanation templates, labels, visual assets and demo narration. |

## 8.2 MVP data contract

Keep one stable response structure so the frontend can first use mock data and later switch to the API without redesign.

MINIMAL RESPONSE scenario_id; initial_state; ordered_events[]; asset_updates[]; route_updates[]; metrics; critical_assets[]; explanation_facts[]; comparison_summary.

## 8.3 Build order rule

FRONTEND-FIRST RULE Storyboard first. Interface second. Mocked complete cascade third. Minimal backend fourth. Integration fifth. AI explanation and polish last. This ensures the team always has a demonstrable product while technical depth is added gradually.

# 9. MVP Success Criteria

| Dimension | Acceptance criterion |
| --- | --- |
| Clarity | A viewer understands the original failure, the propagation path, and the intervention without technical narration. |
| Interaction | Users can select an asset, run or step through the cascade, reset, and apply one mitigation. |
| Visual consistency | Map colors, timeline state, impact cards, and explanation always show the same simulation step. |
| Technical credibility | Every effect follows a visible rule or graph relationship; synthetic values are labeled. |
| Comparison | The interface clearly shows how mitigation changes at least three metrics. |
| Reliability | The complete presentation path works locally even if internet or an AI service is unavailable. |
| Scope discipline | No unfinished 3D, live-data, or multi-domain features distract from the core idea. |

# 10. Final Locked Recommendation

FINAL DECISION Deliver a frontend-led 2D web simulator for a small transport and emergency-healthcare network. Present one bridge-failure cascade and one mitigation. Build the full visual story with mock event data first, then connect a minimal FastAPI and NetworkX rule engine. Use AI only to translate structured results into explanations. Expand to configurable scenarios and multilayer infrastructure after the MVP.

This implementation is intentionally small enough to complete, strong enough to demonstrate the main innovation, and modular enough to support future versions without rebuilding the product from scratch.